## Slide 1
Governance
Sprints and User Engagement
Dependencies
MVP Build
UAT
Jun
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
S14
S15
S16
S17
S18
S19
S20
S21
S22
S23
S24
S25
S26
S27
S28
S29
S30
S31
S32
S33
S34
S35
S36
S37
S38
10
11
12
13
14
15
16
17
18
19
20
21
22
23
24
25
26
27
28
29
30
31
32
33
34
35
36
37
38
Service Management overview and cost estimates issued.
Sign-off from funders
IBM Deliver Initial Bulk Data Extract
IBM Deliver Incremental Regular Feed
BVD Free Deliver Initial Bulk Data Extract
BVD Free Deliver Incremental Regular Feed
Both Bulk Pipelines available
ALL Feeds Available
UG S&T
UG S&T
UG S&T
UG S&T
UG S&T
UG S&T
UG S&T
UG S&T
UG S&T
Proposal Review and Sign Off
Proposal Signed Off
POG
POG
POG
POG
POG
T&F
T&F
T&F
T&F
T&F
T&F
T&F
T&F
T&F
Project Management and Governance
Develop high level solution design
Develop backlog to deliver solution
Manage backlog and plan sprints
Team stood down awaiting sign-off
Design, Build and Deploy SQL Models
IBM activity to make Sam data feed available
Build infrastructure to support IBM data feed
Build infrastructure to support BVD Free data feed
Load data from curated zone into SQL model
Bug-fixes / re-test of loading of data into SQL model
Create T-SQL Views (once data loaded)
Make changes to semantic layer (if required)
Develop Power BI Reports
Deploy to Test and QA environments
Deploy to Pre-Prod (for UAT)
Deploy to Prod (following UAT)
Develop REST API to drive UI
Develop UI
Develop User API (Placeholder)
UAT Planning
UAT Preparation
UAT Environment Preparation
UAT Test Preparation
UAT-1
UAT-2
UAT-Complete
Go Live
HyperCare Period